**TEST CLOSURE REPORT [SUMMARY REPORT]**

1. **Introduction:**
   1. *Project description*: The Qafox is an E-Commerce website where customer can buy electronic product like (phones , monitors, etc)
   2. *Objective:* The objective of this document is to describe the activities that have been performed while testing the product and the result of those activities.

**2. Test Scope:**

*2.1- In Scope*: Functional testing of following modules is in scope of testing.

a) Registration

b) Login

c) Logout

d) Search

e) Add to cart

f) Shopping cart

*2.2 Out of Scope:*

a) Any feature Expect mention in 2.1

**3. Test Result:**

|  |  |  |  |
| --- | --- | --- | --- |
| Test cycle | Timelines | Status | Remarks |
| Cycle 1 | 9/11/23-20/11/23 | Completed |  |

**4. Quality of Software:**

*4.1- Test coverage and Result:*

|  |  |  |  |
| --- | --- | --- | --- |
| Total no. of test cases planned | No. of test case executed | No. of test cases passed | No. of test cases failed |
| 60 | 55 | 48 | 7 |

* No of defects identified with their status & severity

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Blocker | critical | major | Total |
| Defects | 3 | 1 | 3 | 7 |

**5. Test Environment and Tools Used:**

|  |  |
| --- | --- |
| Application URL | https://www.tutorialsninja.com/demo/ |
| Environment | OS- window 10  Browser – chrome, edge |
| Tools | MS excel , MS word |

**7. Exit criteria:**

Exit Criteria is defined as Test Completion when certain conditions are fulfilled like

* All test cases that were planned are executed successfully
* All critical issues are closed
* Any other open issues have an action planned and are targeted for the next release cycle.

**8. Sign off:**

All the testing activity has been performed the way they were planned, all the bugs found got resolved and the application is now stable for the end user usage, so we can now proceed to launch the website to production.